4. Project Planning Phase

Based on the supplied EduGenie project source code and README.

# 1. Objective

Plan the work required to implement, verify, document, and demonstrate EduGenie.

# 2. Work Breakdown Structure

Task 1: Review the problem and define the project scope.

Task 2: Confirm functional and non-functional requirements.

Task 3: Design application architecture and API routes.

Task 4: Prepare the FastAPI project structure and dependencies.

Task 5: Implement the Gemini client and individual feature modules.

Task 6: Build the HTML/CSS interface and JavaScript request handling.

Task 7: Test each feature, invalid input, and error scenarios.

Task 8: Prepare user instructions, technical documentation, and demonstration material.

# 3. Suggested Schedule

Week 1: Ideation, requirements, and project design.

Week 2: Backend routes, shared AI client, and learning modules.

Week 3: User interface integration and functional testing.

Week 4: Bug fixes, documentation, and final demonstration.

# 4. Resources

People: project developer and reviewer/test user.

Software: Python, VS Code or another editor, browser, FastAPI, Uvicorn, and required Python packages.

External service: Google Gemini API access and API key.

Documents: README, requirements list, test cases, and phase reports.

# 5. Dependencies

Python and packages must be installed before running the application.

The Gemini API key must be configured before AI-backed features can work.

Backend endpoints must exist before the interface can successfully call them.

Quiz rendering depends on valid quiz data from the quiz module.

# 6. Risks and Mitigation

Risk: missing or invalid API key. Mitigation: provide clear setup instructions and validate configuration.

Risk: provider outage or rate limit. Mitigation: show readable errors and retry only when appropriate.

Risk: invalid quiz JSON. Mitigation: parse and validate the model output.

Risk: AI-generated inaccuracies. Mitigation: remind users to cross-check important academic facts.

Risk: schedule overrun. Mitigation: prioritize the five core features and keep optional improvements out of the initial scope.

# 7. Deliverables

Runnable source code.

Web interface and API endpoints.

Requirements file and environment example.

Test cases and results.

User and technical documentation.

Demonstration script and screenshots, if available.

# 8. Completion Criteria

All five core features are integrated, the home page loads, expected API behavior is checked, setup instructions are complete, and the project can be demonstrated using a configured environment.

# 9. Conclusion

Planning assigns a practical sequence to the work, identifies dependencies and risks, and defines the deliverables needed for project completion.